## Slide 1: CLESS UPDATE
https://datatracker.ietf.org/doc/draft-taddei-smart-cless-introduction/
https://datatracker.ietf.org/doc/draft-mcfadden-smart-endpoint-taxonomy-for-cless/

## Slide 2: REMINDER: Introduction to CLESS
Why?
  A gap in the « codification » of endpoint security?
Why now?
  Many « environmental » changes (technical, regulations, etc.)
What?
  In the long term, a full review of endpoint security in all its dimensions
  Currently we started with
    Endpoint Models
    Threat Landscape
    Endpoint security capabilities
    An ideal endpoint security
    Defence in depth
    Endpoint security limitations
    Example from production data
    Regulatory aspects
Status?
  See next slides

## Slide 3: WHAT (VISIBLY) HAPPENED SO FAR
March 2019 CLESS Version 00
  Big document init – Received a lot of good feedback
June 2019 CLESS Open Call
  Meeting agreement on 5 propositions
July 2019 Endpoint Taxonomy Version 00
  Document init
July 2019 CLESS Version 01
  Small change to detach Section 5 End Point Model

## Slide 4: SUSTAINED INTEREST AND FEEDBACK
INTEREST TYPE | WHO
Journalists | CLESS In the German press and calls by other US journalists
Organizations | Symantec, CISCO, NCSC, DELL, AMTSO, DB, Schindler, USBANK, EDCO
Independent individuals | Cannot enumerate, yet 25 people registered at the open call 16 attended
New people in existing participants | New colleagues declared interest (in Symantec, in CISCO)
Others | Other more ‘fluid’ interests, to qualify, many new dots connecting A lot of adhoc feedback
IMPLICATIONS
Selling ideas take time but there is a demand
Coordination is required and takes time
We need to mark a pause

## Slide 5: PROBLEM AND PRIORITIES GOING FORWARD
Problem
  CLESS is requested to grow vs scope creeping
  What is CLESS? A framework? Where are we going?
  Some work we need to do will be REALLY HARD
Priorities
  P1 - TEAM WORK TO ORGANIZE
  P2 – DELIVERY: 5 PROPOSITIONS + DEVELOPMENT
  P3 – COMMUNICATION AND HIRING

## Slide 6: DISCUSSION FEEDBACK
More slides below for this afternoon session

## Slide 7: PRIORITY ONE – TEAM COLLABORATION
Make sure the team forms and agrees its work methods
  Word? Markdown?
  Googledocs?
  Calls cadence?
And has a good experience to deliver in comfort

## Slide 8: PRIORITY 2: DELIVERY
Execute and develop from the open call agreements
PROPOSAL | WHAT | STATUS | DIFFICULTY
PROP1 | Detach section 5 – Endpoint | In Progress | Medium but a lot of work needed
PROP2 | Detach section 6 – Threat landscape | Not started | Really Hard
PROP3 | Develop Human Rights | Initiated | Medium
PROP4 | Include more production data | Agreed not started | Medium
PROP5 | Start an economic section | Not started | Really hard
Develop CLESS
WORK | WHAT | STATUS | DIFFICULTY
DEV1 | Include 5 feedback from NCSC | Analysis | Medium
DEV2 | Develop intrinsic security capabilities | Not started | Really Hard
DEV3 | Keep in sync with new I-Ds | Initiated | Medium

## Slide 9: PRIORITY 3 COMMUNICATION, HIRING, …
Work with Organizations
  Work with DB scheduled
  Work with Schindler started
Qualify press potential
  Working on the qualification process (authorisations, legal, ‘the story’, etc.)
  What is our goal?
Many loose ends to zoom in
  Who has experience on intrinsic security?

## Slide 10: PROPOSAL 1
What | Detach CLESS section 5 – Endpoint Model in separate I-D
Authors/Editors | Mark McFadden
Objectives | - Develop a clean an uniform endpoint model description to - Deliver a well defined and uniform attack surface
Benefits | Create a proper framework for endpoint security Balance the size and the focus of CLESS I-D CLESS I-D to benefit from a uniform attack surface description Open this framework to allow other researchers to join/contribute Open this work to a more diverse set of authors

## Slide 11: PROPOSAL 2
What | Detach CLESS section 6 – Threat Landscape in separate I-D
Authors/Editors | Simon Edwards et al
Objectives | Develop a clean an uniform threat landscape categorization with atomic and composition capabilities
Benefits | Create a proper framework for threat landscape for endpoints Balance the size and the focus of CLESS I-D CLESS I-D to benefit from a uniform threat landscape description Open this framework to allow other researchers to join/contribute Open this work to a more diverse set of authors

## Slide 12: PROPOSAL 3
What | Develop the Human Rights section
Authors/Editors | Arnaud Taddei, David McGrew, Article 19?
Objectives | Develop the Human Rights section starting from David McGrew’s work
Benefits | Balance CLESS vs Regulatory Requirements So neutraly represent government views and civil society views (requirements, etc.)

## Slide 13: PROPOSAL 4
What | Include more production data
Authors/Editors | Kevin Roundy, JJ Cummings, DELL? McAfee?
Objectives | Ensure methodology is agreed and homogeneous across participants Ensure methodology proves the point Make a framework for selecting data Respect anonimity
Benefits | Make CLESS undisputable on the data side

## Slide 14: PROPOSAL 5
What | Develop an economics section
Authors/Editors | Arnaud Taddei and NEED HELP
Objectives | Who pays what for security on endpoint? How expensive it is on the endpoint today and tomorrow? Is and will it stay affordable and for which results?
Benefits | Complete the rationale … it is not just a technical problem

## Slide 15: SOME VERBATIM FEEDBACK
Threat Hunting as a Use Case isn’t covered explicitly – it is implied that Detection “knowledge” (IOCs/heuristics/behavioural rules/ML algorithms) are pushed to the host, or done via lookup in the cloud (e.g. file reputation), from which alerts are generated and then possibly mitigated. Solutions out there also collect metadata at scale from the host to enable off-host analysis/threat hunting. That’s a key evolution – and offers an avenue to mitigate some of the detailed limitations, e.g. stolen creds, but it depends on the use case as to whether its appropriate (i.e. if they have analysts available in a local SOC or managed service for instance). That dataset also allows a much richer “threat surface” analysis to be performed (USB device usage, vuln apps, risky priv processes).
Limitations on computational power – on a smart phone/IOT device the battery/resource usage may be an issue, but on most modern laptops/Desktops etc this usually isn’t really going to concern.
Patching - several mentions of using the endpoint product to patch the OS or apps on the system. Though might be technically possible often many network owners have system integrators who are contracted to maintain the network, and therefore there are implicit SLAs, licensing considerations etc at play which likely preclude use of a 3P product for that in a practical sense.
Privileges - I couldn’t see anywhere were they consider the privilege at which an endpoint security product runs. There is a strong risk component to consider when deploying. If a solution involves a component with kernel access then e.g. the chances of blue screening a UE increases, but that is matched by the ability of the product to detect deeper threats at the OS level, and also to provide its own anti-tamper protection. It’s a balance which needs to be considered.
Cloud security - many endpoint products now do lookups/call out to cloud based infrastructure for various checks on the device. In reality this means that data from the home network is shifted into an environment out of the owners direct purview. There is a privacy element (and GDPR etc) to this which the authors will look at in a subsequent iteration but its worth noting that from a Security perspective that adds another attack vector for their data for which they have no control (i.e. they are trusting the cloud security of the endpoint solution provider).

## Slide 16: DISCUSSION

## Slide 17: THANK YOU